# Quality Engineering Test Sign-Off

Document Version: 1.2

Sign-Off Date: 2026-04-03 Project Name: Hyatt Restaurant

Release Version: v2.1.0

# High-Level Summary

This document provides a comprehensive overview of the testing activities and results for the Hyatt Restaurant, Release v2.1.0. The Quality Engineering (QE) team has completed all planned testing cycles.

The overall status of this release is Yellow (Conditional Approval)/Green (ready to promote). The application is stable and meets the core quality criteria. A conditional recommendation is being made for production deployment, pending stakeholder acceptance of the known issues detailed in this document. All critical and major defects have been resolved and verified.

# Scope of Testing

## In-Scope Features

    - User Authentication (Login, Logout, Forgot Password)

    - Customer Dashboard and Analytics

    - Product Catalog and Management

    - Shopping Cart and Checkout Process

    - API services for mobile application integration

## Out-of-Scope Features

    - Administrator back-office reporting module (Scheduled for v2.2.0)

    - Third-party payment gateway integration testing (Handled by vendor)

# Testing Approaches and Strategies

A multi-layered testing strategy was adopted to ensure comprehensive quality coverage, aligning with our Agile development methodology.

## Overall Approach

    - Agile Testing: Testing activities were integrated into each sprint, with continuous feedback provided to the development team.

    - Shift-Left Principle: We focused on early testing by involving QE in requirement analysis and design reviews to prevent defects.

    - Risk-Based Testing: Test efforts were prioritized based on feature complexity,

business impact, and areas of high change.

## Testing Levels

    - Unit Testing: Performed by developers to validate individual components and functions.

    - Integration Testing: Focused on verifying the interaction between different modules, including API contract testing.

    - System Testing: End-to-end testing of the fully integrated application to ensure it meets all specified requirements.

    - User Acceptance Testing (UAT): Conducted by stakeholders to confirm the application is fit for purpose.

## Testing Types

    - Functional Testing:

      - Smoke Testing: Performed on each new build to ensure basic functionalities are working.

      - Regression Testing: A combination of automated and manual tests executed to ensure new changes did not negatively impact existing features.

      - API Testing: Validated API endpoints for functionality, reliability, and security.

## Non-Functional Testing:

      - Performance & Load Testing: To ensure the system's responsiveness and stability under load.

      - Security Testing: To identify and mitigate potential vulnerabilities.

      - Usability & Compatibility Testing: To guarantee a consistent and user-friendly experience across different browsers and devices.

## Automation Strategy

    - UI Automation: Selenium was used to automate critical user paths and regression test suites for the web application.

    - API Automation: Postman and JMeter were used to automate tests for our REST APIs.

    - Continuous Integration: Automated tests were integrated into the CI/CD pipeline (using Jenkins) to run automatically upon new commits, providing rapid feedback.

## Defect Management

    - Tool: Jira was used for logging, tracking, and managing all defects.

    - Process: A standardized defect lifecycle was followed, including triage meetings to prioritize bugs based on severity and business impact.

# Functional Testing Results

Functional testing was conducted to verify that all features are working as per the requirements defined in the user stories and business requirements document.

Test Environment: Staging Server (URL: https://staging.project-phoenix.com) Browsers Tested: Chrome 126, Firefox 125, Safari 17.5

Testing Tools:  Jira

## Summary of Test Case Execution

| Total Test Cases | Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| 30 | 30 | 26 | 4 | 0 |

Note: The 11 initially failed test cases were linked to bugs that have since been resolved and successfully re-tested.

  - Detailed Feature Test Results

| Feature / User Story | Test Scenarios Executed | Status | Notes / Bug IDs |
| --- | --- | --- | --- |
| User Authentication | Login (Valid/Invalid), Logout, Password Reset, Session Timeout | Pass | All tests passed. Bug PHX-481 (slow login) was resolved in build 2.1.0-RC2. |
| Customer Dashboard | Widget Loading, Data Accuracy, Date Filters, Export to CSV | Pass | Minor UI alignment issue PHX-495 is documented. See Open Issues section for PHX-512. |
| Product Catalog | Product Search, Filtering, Sorting, View Product Details | Pass | All core tests passed. See Open Issues section for PHX-515. |
| Shopping Cart | Add to Cart, Remove from Cart, Update Quantity, Price Calculation | Pass | All tests passed. Bug PHX-488 (incorrect tax calculation) was fixed and verified. |

| Checkout Process | Shipping Address, Payment Method Selection, Order Confirmation | Pass | All tests passed. |
| --- | --- | --- | --- |
| API Services | GET /products, POST /orders, Authentication endpoints | Pass | All API contract tests passed successfully. |

# Non-Functional Testing (NFT) Results

Non-functional testing was performed to ensure the application meets the required standards for performance, security, usability, and compatibility.

## Performance & Load Testing

Tool: JMeter

Environment: Pre-production cluster (identical spec to Production)

| Test Area | Metric | Target | Result | Notes |
| --- | --- | --- | --- | --- |
| Load Testing | Average Response Time @ 500 concurrent users | < 2 seconds | 1.8s | Passed. System is stable under expected peak load. |
| Stress Testing | System failure point | > 1000 concurrent users | ~1200 users | Passed. System shows graceful degradation beyond 1100 users. |
| API Performance | GET /products API - 95th Percentile | < 500ms | 450ms | Passed. |
| Page Load Time | Home Page - Fully Loaded Time | < 3 seconds | 2.5s | Passed. Optimized images and enabled browser caching. |

## Security Testing

Tool: OWASP ZAP, Veracode

| Test Area | Vulnerability Check | Result | Notes |
| --- | --- | --- | --- |
| Vulnerability Scan | No Critical or High vulnerabilities | Pass | 2 Medium and 5 Low vulnerabilities were identified. All have been reviewed by the security team. PHX-SEC-04 (Medium) will be addressed in the next release. |
| Authentication | Protection against brute-force attacks | Pass | Account lockout policy is implemented and working. |
| Data Security | No sensitive data exposure in logs or API responses | Pass | PII data is masked as required. |
| SQL Injection | All input fields and API endpoints are sanitized | Pass | No vulnerabilities found. |
| Test Area | Vulnerability Check | Result | Notes |
| Vulnerability Scan | No Critical or High vulnerabilities | Pass | 2 Medium and 5 Low vulnerabilities were identified. All have been reviewed by the security team. PHX-SEC-04 (Medium) will be addressed in the next release. |
| Authentication | Protection against brute-force attacks | Pass | Account lockout policy is implemented and working. |
| Data Security | No sensitive data exposure in logs or API responses | Pass | PII data is masked as required. |
| SQL Injection | All input fields and API endpoints are sanitized | Pass | No vulnerabilities found. |

  - Usability & Compatibility Testing

| Test Area | Metric / Test Case | Result | Notes |
| --- | --- | --- | --- |
| Browser Compatibility | Renders correctly on Chrome, Firefox, Safari | Pass | Minor CSS issue on Firefox (PHX-501) fixed. |
| Responsive Design | Layout adapts to Mobile, Tablet, and Desktop | Pass | All breakpoints render correctly. No horizontal scrolling. |
| Accessibility (WCAG) | AA Compliance (Automated Check) | Pass | Passed automated checks for color contrast, ARIA tags, and keyboard navigation. |

# Open Issues / Known Defects (Approved for Release)

This section details the known defects that will be present in the production release. These issues have been reviewed by the project stakeholders and have been approved to be carried over, with fixes planned for a future release.

| Defect ID | Severity | Feature | Description | Workaround / Mitigation |
| --- | --- | --- | --- | --- |
| PHX-512 | Minor | Customer Dashboard | The "Export to PDF" functionality incorrectly formats the report header on the second page for reports longer than one page. | All data is present and correct. Users can export to CSV without issue. The business has accepted this cosmetic issue. Fix scheduled for v2.1.1. |
| PHX-515 | Trivial | Product Catalog | On screen resolutions wider than 2000px, the product image gallery shows a 1px alignment shift on hover. | This is a purely cosmetic issue with no impact on functionality and is only visible on ultra-wide monitors. Accepted by the product owner. |

# Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Security Vulnerability PHX-SEC-04 | Low | Medium | The vulnerability requires authenticated access and complex steps to exploit. It has been accepted by the Product Owner and is scheduled for the next sprint. |
| Performance under extreme load | Low | High | The system was tested to 2.4x the expected peak load. Monitoring and auto-scaling are in place to handle unexpected traffic spikes. |

- Conclusion and Recommendation

Based on the comprehensive testing results, the Quality Engineering team confirms that  Hyatt Restaurant, Release v2.1.0 is stable and meets all core functional and non-functional requirements.

The QE team provides a Conditional Sign-Off for this release. The recommendation is to proceed with the production deployment, provided that all stakeholders formally accept the open issues listed in Section

- Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Niveditha Prasad |  | 03-07-2026 |
| Product Manager | Neha liz |  | 03-07-2026 |
| Development Lead | Shiman Mohammad |  | 03-07-2026 |